# OrgChain Implementation Status and Completion Plan

Accomplished Features Remaining Work and Verification Priorities

| Project | OrgChain |
| --- | --- |
| Institution | Batangas State University The National Engineering University |
| Assessment date | 10 September 2026 |
| Document purpose | Completion tracking, testing preparation, and defense alignment |

# Purpose and Current Conclusion

This document records what the current OrgChain repository already delivers, what is partly represented by demo data or frontend-only interactions, and what should be completed before final acceptance. It is intended to keep implementation claims aligned with code and with evidence that can be demonstrated during testing or defense.

Current conclusion. OrgChain is a full-stack Laravel 13 application with a frontend-heavy Blade experience. The codebase contains real authentication, route protection, Eloquent models, migrations, validation, database writes, file uploads, and an integrated voting subsystem. It should not be described as frontend-only.

Blockchain conclusion. The implemented blockchain-like component is a local mini hash-chain used by the voting system. Vote receipts are linked with previous and block hashes and replicated to local JSONL node ledgers for integrity testing. Hyperledger Besu is not evidenced by the current dependency and configuration files, so it should be presented as planned or future work unless the team adds and verifies that integration.

## Status Legend

| Mark | Meaning |
| --- | --- |
| [x] | Accomplished in source and supported by a current smoke or build check |
| [~] | Implemented or present, but still needs end-to-end evidence or live data |
| [ ] | To be accomplished before the project can be called complete |
| [!] | Requires a product, architecture, or scope decision |

# Implementation Snapshot

| Area | Status | What exists | Completion focus |
| --- | --- | --- | --- |
| Architecture | [~] | Full-stack Laravel monolith with Blade, Vite, Tailwind CSS, vanilla JavaScript, MySQL/Eloquent, uploads, and PHP modules | Keep architecture claims consistent with the current repository |
| Frontend | [x] | Public landing page, student portal, office portal, forms, charts, filters, modals, responsive CSS, and voting screens | Complete mobile and accessibility acceptance checks |
| Backend core | [~] | Auth, middleware, routes, models, migrations, validation, activity saving, receipt uploads, archive uploads, and community actions | Finish all role actions and replace demo-backed responses |
| Voting system | [~] | Integrated voter, staff, admin, canvassing, receipt, and verification surfaces under /voting-system | Run and document one complete election cycle |
| Mini-blockchain | [~] | Local multi-node JSONL hash chain with previous-hash links, block hashes, node replication, and verification endpoints | Capture append, replication, and tamper-detection evidence |
| Testing | [~] | Vite production build passed; the two existing PHPUnit tests passed; local route smoke checks passed | Expand from smoke checks to feature and role-based tests |

# Accomplished Features

The following items are supported by current source files and route wiring. Items marked [~] are implemented in the repository but still require an end-to-end demonstration before they should be presented as fully accepted.

| Area | Status | Accomplished capability | Project evidence |
| --- | --- | --- | --- |
| Public landing | [x] | OrgChain home page explains the SO -> OSO -> SDO -> OVCAA workflow, blockchain concepts, offices, and student access. | resources/views/welcome.blade.php; public/js/landing.js |
| Frontend foundation | [x] | Blade views use Vite, Tailwind CSS, custom responsive CSS, Instrument Sans, and Bootstrap Icons. The app does not use React or Vue. | package.json; vite.config.js; resources/css/app.css |
| Student authentication | [~] | SR Code email-code login and institutional Google OAuth routes exist, with a student guard and protected portal routes. | StudentAuthController.php; routes/web.php |
| Student portal and community | [~] | Portal loads activities, budgets, announcements, and community posts. Posting, liking, comments, likers, deletion, and profile update routes are wired. | StudentPortalController.php; CommunityFeedController.php; portal views |
| Office role shell | [x] | Office login, role-aware branding, navigation, protected /office-desk routes, mobile sidebar behavior, and role-specific menu visibility are present. | OfficeAuthController.php; org/layout.blade.php |
| Activity proposal workflow | [~] | Create and edit screens support in-campus and local off-campus requests, validation, TinyMCE HTML fields, checklist uploads, draft saving, and submission actions. | OfficePortalController.php; org/activity-create.blade.php |
| Budget and receipt flow | [~] | Receipt upload validation, browser-side OCR prefill, review confirmation, expense fields, and receipt persistence are implemented. | OfficePortalController.php; org/budget.blade.php |
| Calendar and archive | [~] | Calendar events are assembled from activity data. Archive folders and documents can be stored with uploaded files and displayed with metadata. | OfficePortalController.php; org/calendar.blade.php; org/archive.blade.php |
| Voting system interface | [~] | Admin, staff-login, voter, ballot, receipt, canvassing, reports, chain verification, and security screens are integrated into the Laravel application. | resources/views/voting-system; public/voting-assets; App\VotingSystem |
| Mini-blockchain prototype | [~] | Voting receipts use previous hashes, block hashes, ballot roots, node confirmation data, and local append-only JSONL node ledgers. | app/VotingSystem/Core/VoteBlockchain.php |
| Current quality checks | [x] | npm run build passed with a non-blocking optional fontaine warning. php artisan test passed with 2 tests and 2 assertions. Landing and protected-route smoke checks passed. | Build and test output dated 10 September 2026 |

## Backend Core Already Present

[x] Route and guard structure - Student and office middleware groups, authentication endpoints, portal routes, office-desk routes, and integrated voting routes are present.

[x] Persistence foundation - Eloquent models, migrations, seeders, MySQL connections, session handling, storage paths, and file validation are present.

[x] Core write flows - Activity submissions, receipt reviews, archive folders, archive documents, community posts, likes, comments, and profile updates have backend handlers.

[~] Institutional workflow actions - The repository needs complete OSO verification, SDO compliance, OVCAA approval or return, remarks, audit trail, and permission tests before this can be called complete.

# Partially Implemented and Demo Backed Areas

These areas are visually developed and useful for demonstrations, but their data source or save behavior is not yet consistently production-like. They should be labeled as prototype, sample, or pending integration until the remaining work is completed.

| Area | Status | Current condition | Required action |
| --- | --- | --- | --- |
| Office dashboard cards | [~] | Dashboard statistics and transparency totals are hardcoded in OfficePortalController.php even though approved and pending counts are calculated nearby. | Replace fixed totals with database aggregates and test empty states. |
| Analytics | [~] | The overview and activity financial rows are hardcoded. Some budget items are read from the database, so this surface is hybrid rather than fully live. | Derive KPIs, charts, and tables from one authoritative query layer. |
| Activity pipeline | [~] | pipelineActivities() defines demo rows and returns the demo array in both the empty and non-empty branches. The main activities list is also a static array. | Map saved submissions to the same status model and remove duplicate demo records. |
| Budget, financial, and accomplishment reports | [~] | Budget totals can use database values, but activity expenses, FR attachments, AR attachments, and highlights include demo payloads. | Persist report lines, receipt evidence, approvals, and downloadable outputs. |
| Archive | [~] | Saved folders and documents are loaded from the database, then combined with demo folders and documents for the screen. | Show demo data only in an explicitly labeled demo environment. |
| Updates | [~] | Announcements and templates are supplied as controller arrays. Composer and template upload interactions are frontend-only and do not have matching persistence routes. | Add announcement, template, permissions, and download models/routes. |
| Settings and officer management | [~] | The shared settings component is explicitly marked Front-End Only; password, PIN, contact, and user-management actions are JavaScript interactions. | Add protected backend actions, validation, audit logging, and secure credential handling. |
| TOSA module | [~] | The interface contains demo data, client-side requirement management, and a visible demo PIN of 1234. | Remove the demo PIN, persist submissions and requirements, and secure the review workflow. |
| Student activity and announcements | [~] | The student portal uses fallback sample activities when the database is empty and includes static announcement arrays. | Use seeded demo mode explicitly or connect these panels to published records. |
| Hyperledger Besu | [!] | The current repository shows a local PHP JSONL hash-chain implementation for voting, not a verified Besu client or deployment. | Decide whether Besu is a required deliverable or future architecture, then document and test that decision. |

## Important Claim Boundary

Safe current claim. OrgChain is a full-stack Laravel prototype with a frontend-heavy, server-rendered portal. Its backend core supports authentication, persistence, uploads, and selected workflow transactions. Its voting system includes a local mini-blockchain or hash-chain prototype for tamper-evident vote receipts.

Claim to avoid for now. Do not claim that every office dashboard value is live, that every settings or TOSA action is persisted, or that Hyperledger Besu is already integrated unless the team completes and demonstrates those parts.

# To Be Accomplished

Priorities are ordered by their effect on correctness, defense credibility, and release readiness. Each item should have a visible test result, screenshot, log, or database record before it is marked complete.

| Priority | Work item | Expected outcome | Acceptance evidence |
| --- | --- | --- | --- |
| P0 | Replace demo data with live queries | Dashboard, analytics, activity pipeline, budget, FR, AR, archive, and student panels use authoritative database records. | Live records match the displayed totals; empty states are intentional and labeled. |
| P0 | Complete approval workflow | Implement OSO verification, SDO compliance, OVCAA approval, return-for-revision, remarks, timestamps, and role restrictions. | One submission passes through every state and one submission is returned and resubmitted. |
| P0 | Make updates persistent | Add announcement and template models, routes, file handling, permissions, and download behavior. | An authorized office user publishes, edits or archives, and a student can see the published record. |
| P0 | Secure settings and TOSA | Replace frontend-only handlers and demo PIN behavior with backend authorization, validation, password/PIN policy, and audit logging. | Unauthorized users are denied; authorized changes persist and appear after reload. |
| P0 | Verify database and storage setup | Run migrations and storage linking on a clean environment; validate upload limits and protected file access. | Clean setup succeeds without manual database patching or exposed private files. |
| P1 | Test the voting system end to end | Run election setup, voter verification, ballot submission, receipt generation, canvassing, reports, and chain verification. | A complete test election produces a receipt and a verifiable result without data leakage. |
| P1 | Test the mini-blockchain | Verify append, previous-hash linkage, replication to nodes 1-3, node status, block lookup, and tamper detection. | Evidence shows matching hashes across nodes and a failed verification after controlled tampering. |
| P1 | Add feature and role tests | Cover student auth, office auth, permissions, activity save/submit, uploads, receipt review, archive, community actions, and voting APIs. | Test suite covers critical happy paths, validation failures, unauthorized access, and recovery paths. |
| P1 | Complete real-device and accessibility QA | Test 360px phones, tablets, desktop, keyboard navigation, focus visibility, contrast, long content, and reduced motion. | No horizontal overflow, clipped controls, broken focus order, or unreadable states. |
| P2 | Prepare deployment and operations | Finalize environment variables, backups, logs, storage permissions, queue behavior, HTTPS, and recovery procedures. | A documented deployment and rollback drill is completed. |
| P2 | Synchronize technical documentation | Update architecture notes that still describe older Tailwind, Vite, or Alpine versions and clarify the actual blockchain implementation. | README, architecture notes, route maps, and defense material tell the same story. |

## Backend Completion Checklist

| Status | Backend area | Current assessment | Next proof |
| --- | --- | --- | --- |
| [x] | Authentication and access control | Student SR Code/email-code flow, institutional Google OAuth path, office login, logout, and route middleware exist. | Run both login paths and test unauthorized redirects. |
| [x] | Data model and storage | Models, migrations, seeders, file validation, public storage paths, and archive persistence exist. | Run clean migration and upload tests. |
| [~] | Workflow state machine | Core activity save/submit exists, but office review and approval actions are not fully represented as persistent role actions. | Implement state transitions, remarks, timestamps, and audit logs. |
| [~] | Reporting outputs | Report screens exist, but some content is demo-backed and generated outputs are not consistently tied to live records. | Connect lines to database records and verify PDF/COA requirements. |
| [~] | Administration | Settings, user management, updates, and TOSA have frontend interactions without complete backend persistence. | Add protected routes and test permissions. |

# Voting System and Mini Blockchain Verification

Yes: the current repository contains both a voting system frontend and a small blockchain-style integrity layer to test. The implementation is PHP-based and local. It is best described as a permissioned, multi-node hash-chain prototype for vote receipts rather than a public cryptocurrency blockchain.

## What Is Already Implemented

[x] Voting frontend surfaces - Public home, staff login, voter verification, ballot, receipt, admin, canvassing, reports, security, and chain verification views are present.

[x] Vote receipt chain data - Receipt records include previous_hash, block_hash, ballot_root, voter commitment, node confirmations, and timestamps.

[x] Local node ledger behavior - VoteBlockchain.php describes append-only JSONL ledgers under node-1, node-2, and node-3 and exposes verification/status operations.

[~] Operational proof - The code is present, but a complete test election and controlled tamper test still need to be run and recorded.

## Recommended Verification Run

| Step | Test action | Evidence to keep |
| --- | --- | --- |
| 1 | Prepare a disposable test election | Create the election, positions, candidates, and test voters in the local test database. |
| 2 | Cast one complete ballot | Verify voter access, ballot submission, receipt reference, and confirmation behavior. |
| 3 | Inspect the receipt record | Record the reference code, previous hash, block hash, ballot root, and node confirmation count. |
| 4 | Check all local nodes | Use the chain status and node verification endpoints to show the block on nodes 1, 2, and 3. |
| 5 | Perform a controlled tamper test | Change one copied ledger payload in a disposable test environment and confirm that hash verification fails. |
| 6 | Restore and rerun verification | Restore the test ledger, verify again, and save screenshots or logs of both failure and recovery. |
| 7 | Document the scope | State that this is a local integrity prototype. Add Besu only if the team has time to implement and verify it as a separate milestone. |

## Defense Ready Description

OrgChain is a full-stack Laravel web application that digitizes student organization submissions, office review, budget and report monitoring, document archiving, and student-facing transparency. The current prototype includes an integrated voting module and a local multi-node hash-chain that links vote receipts with cryptographic hashes so integrity changes can be detected.

Architecture note. The mini-blockchain supports testing and tamper evidence. It does not replace the relational database, and large files such as PDFs, images, and receipts should remain in application storage. If Hyperledger Besu remains part of the final thesis claim, it must be implemented, deployed, and demonstrated separately from the current local JSONL chain.

# Testing and Acceptance Plan

The current test evidence is a starting point, not a complete quality claim. The repository currently has two basic PHPUnit tests, so the next testing pass should focus on the workflows that can change records, expose files, or change approval state.

| Check | Status | Command or method | Current result | Next action |
| --- | --- | --- | --- | --- |
| Build | [x] | npm run build | Pass; optional fontaine optimization warning only | Keep build output in the release record |
| Unit and feature tests | [~] | php artisan test | 2 tests and 2 assertions pass | Add critical workflow and authorization tests |
| Landing smoke | [x] | Open / locally | Page rendered and browser console had no warning/error entries | Repeat after major frontend changes |
| Protected routes | [x] | Open /portal and /office-desk unauthenticated | Redirects reached the expected entry pages | Test authenticated role variants next |
| Responsive UI | [ ] | 360px phone, tablet, desktop, real devices | Not yet accepted as a final evidence set | Capture screenshots and issue log |
| Voting and chain | [ ] | Disposable end-to-end election and tamper test | Not yet accepted as a final evidence set | Save receipt, node, and verification evidence |

## Definition of Done

[ ] Live data integrity - No production-facing dashboard or report relies on unmarked demo values.

[ ] Workflow completion - At least one proposal completes SO -> OSO -> SDO -> OVCAA, and one is returned and resubmitted.

[ ] Role safety - Each role can perform only its intended actions, and unauthorized requests are denied.

[ ] Evidence integrity - A vote receipt is verifiable on all configured local nodes and tampering is detected.

[ ] Frontend acceptance - Mobile, desktop, keyboard, focus, error, loading, empty, and recovery states are checked.

[ ] Deployment readiness - Environment setup, storage, backups, logs, and rollback steps are documented and rehearsed.

[ ] Documentation alignment - README, architecture notes, route maps, checklist, and defense statements agree with the actual code.

# Sign Off

Mark each remaining item only after the acceptance evidence is available. This checklist is intended to support a clear distinction between implemented source code, demonstrated behavior, and future scope.

| Prepared by: ______________________________ | Reviewed by: ______________________________ |
| --- | --- |
| Date: ______________________________ | Date: ______________________________ |